# CoEvolution Project meeting minutes

Date:  25 & 26 June - 2025

Location: Graz, Hotel Mercure Graz City

Author(s):  Stavros Bouras (ICCS), Konstantinos Tserpes (ICCS), Antonios Makris (ICCS)

Version:  Draft

Participants:

| Name | Organisation | Name | Organisation |
| --- | --- | --- | --- |
| Konstantinos Tserpes | ICCS | Bernhard Peischl | AVL |
| Antonis Makris (R) | ICCS | Alexander Moschig | AVL |
| Stavros Bouras | ICCS | Katja Schabler | AVL |
| Omar Veledar | BEVD | Jihane Najar | AEGIS |
| Battista Biggio | UNICA | Stella Markopoulou | AEGIS |
| Georgios Bouloukakis | UPATRAS | Antonio Carta | UNIPI |
| Ioannis Arakas | STS | Donald Shenaj | UNIPI |
| Matteo Salvatori | TID | Evangelos Haleplidis | ISI |
| Carlos Segura | TID | Apostolos Fournaris (R) | ISI |
| Alexandros Gkillas | AVISENSE | Entrit Metai | DIE |
| Theodoros Panagiotakopoulos | AVISENSE | Panagiotis Karantzias | SLC |
| Orestis Tsirakis | CBRL | Andreas Ziller | SIE |
| Anna Maria Anaxagorou (R) | CBRL | Phuong Bich Duong | SIE |

Table of Contents

Day 1. 25 June 2025	2

Welcome – partners gathering	2

AVL welcomed the partners to the meeting.	2

Presentation of Meeting Agenda (ICCS)	2

WP1: Project administrative issues (ICCS)	2

D1.4 Analysis of the legal and ethical issues (M12) AEGIS	2

WP4: AI model STR Assessment, Enhancement and Context Awareness technology enablers (TID)	3

Task 4.1 - Adversarial Attack Security Testing/Assessment techniques (AVI)	3

Task 4.2 - Design and Training Phase Defenses Technologies (UNICA)	3

​​Task 4.3 - Deployment Phase Defenses Technologies (TID)	4

Task 4.4 - AI Model Context-Awareness Enablers for Security, Robustness and Performance (TID)	4

Task 4.5 - Continuous Post-Deployment Defense through Incremental training technologies (UNIPI)	4

WP5: CoEvolution AI model lifecycle STR Security Assurance and Monitoring (DIE)	5

Task 5.1 - STR AI Model Bills-of-Material Definition, Design and Management (ISI)	5

Task 5.2 Security Runtime Monitoring (DIE)	5

Task 5.3 - Risk Assessment, Guidelines and Recommendation Engine (SLC)	6

Task 5.4 - Continuous Security Assurance and Trusted AIMBOM Generation Mechanism (CBRL)	6

Task 5.5 - Evolutionary strategies for context-awareness adaptation (TID)	6

WP6: Integration, evaluation and project outcomes (AVI)	6

Task 6.2 - Simulation for evaluation and dataset creation (AVI)	6

WP2: Dissemination, Exploitation, Sustainability (AEGIS)	6

Task 2.1 - Outreach planning, Communication and Dissemination (AEGIS)	6

Task 2.2 - Standardisation activities (CBRL)	6

Task 2.3 - Liaison with other EU-funded projects and initiatives (ISI)	6

Day 2. 26 June 2025	7

WP3: Specification/ Requirements and CoEvolution Architecture (ISI)	7

Status reporting (Task 3.1, Task 3.2, Task 3.4) (ICCS, BEVD, DIE)	7

​​Task 3.3 - CoEvolution Reference Architecture (ISI)	7

D3.1 Project scope definition (M12) (ICCS)	8

D3.2 Technical specifications (M12) (ISI)	8

Follow-up items	9

# Day 1. 25 June 2025

## Welcome – partners gathering

## AVL welcomed the partners to the meeting.

## Presentation of Meeting Agenda (ICCS)

- ICCS: Proposed categorizing project issues into two main types: technical and administrative. Regarding WP4, ICCS recommended a task-based presentation approach to ensure clarity and alignment with deliverables. For WP5, a high-level, summary-based presentation was suggested to consolidate insights and streamline discussions. Concerning WP3, ICCS suggested providing a comprehensive summary of the work carried out, with a particular technical focus on the architecture.

## WP1: Project administrative issues (ICCS)

### D1.4 Analysis of the legal and ethical issues (M12) AEGIS

- AEGIS: Raised the need for discussion on the formation of the Ethical Board, covering both internal and external aspects.

- ICCS: Emphasized the need to organize the Ethical Board, which is currently not in place.

- BEVD: Highlighted that all actions must comply with the AI Act, Cyber Resilience Act, etc., and this must be reflected in the deliverable.

- ICCS: Proposed forming the board, inviting DPOs.

- BEVD: Pointed out that the external board is not mentioned in the project proposal.

- AEGIS: Clarified that the external board is referenced in the deliverable (DMP).

- ICCS: Confirmed that the Ethical Board was removed from the proposal and Description of Action but is still mentioned in the deliverable name.

- ICCS: Added that there is no reference to the Ethical Board in the latest amendment under Task 1.5.

- AEGIS: Stated that it was included in the Data Management Plan (DMP).

- ICCS: Concluded that the project will proceed with only an internal board, which should not present any issues.

## WP4: AI model STR Assessment, Enhancement and Context Awareness technology enablers (TID)

### Task 4.1 - Adversarial Attack Security Testing/Assessment techniques (AVI)

- AVI: Presented a progress reporting process that could be adopted for the entire WP.

- UNICA: Suggested the approach may be too detailed for individual tasks. Recommended compressing the information and using the same work management for the whole WP. Also asked if contributions could go directly into the deliverable.

- ICCS: Clarified that each task’s living document should feed directly into the deliverable to simplify integration.

- ICCS: Asked if TID agrees with this approach.

- TID: Agreed, noting only minor issues may arise with formats like LaTeX or Overleaf.

- AVI: Suggested including paper references directly in the living document.

### Task 4.2 - Design and Training Phase Defenses Technologies (UNICA)

- UNICA - ISI - AVI: Agreed on the need to define a clear path and develop software or demos, not necessarily a full pilot, though this could be applicable for AVI. Suggested creating tools/demo (MVP) with a clear end-to-end flow to present to reviewers by M18, even if not fully integrated.

- UNICA: Stated that one goal of the meeting should be to clarify task responsibilities for T4.1, T4.2, T4.3, T4.4 and T4.5.

- TID: Noted that T4.4 may be more focused on Federated Learning rather than context awareness and should be clarified.

- UNICA: Highlighted the need for each partner to define which objectives they will take on, including how to address explainability and collaboration aspects.

- UNICA - ICCS: Discussed the role of Large Language Models (LLMs) and the possibility that reviewers may expect their incorporation into the project.

- ICCS: Mentioned ongoing work on adversarial attacks and robust aggregators in a simulated Federated Learning environment.

- AVI: Reported the submission of a paper on LiDAR evasion attacks and mitigation algorithms, which could serve as a foundation for the mid-term review.

- UNICA: Suggested planning how WP4 tools will be integrated and considering their relation to the AI MBOM.

- ICCS: A question was raised regarding who is responsible for developing the explainable debugging tool. There was also a need to clarify whether collaborative AI methodologies refer solely to Federated Learning or include other approaches.

### ​​Task 4.3 - Deployment Phase Defenses Technologies (TID)

- ISI: Clarified that T4.1 focuses on detection tools, while T4.2 and T4.3 are related to defenses. Emphasized that context awareness is not limited to Federated Learning (FL); it is a general concept that also applies to FL. T4.5 deals with model updates.

- TID: Asked whether the list of actions taken by the CDS (Context Decision System) will only come from T4.2 and T4.3.

- TID (continued): Answered their own question, noting that not all actions are AI-related—some, like DoS attacks, fall outside the scope of T4.2 and T4.3.

- UNICA: Stressed that it’s not feasible to demonstrate everything—FL, attacks, context awareness, etc. The focus should be on what can realistically be demonstrated, possibly through the AVI pilot and FL.

### Task 4.4 - AI Model Context-Awareness Enablers for Security, Robustness and Performance (TID)

- ICCS: Asked whether there is a more concrete plan for approaching Tasks 4.3 and 4.4.

- UPATRAS: Mentioned they have models that incorporate environmental information, which can be used in a Federated Learning setup.

- TID: Suggested compiling a list of gadgets and assigning responsibilities for each.

- ICCS: Emphasized the need to align ongoing work with Use Case requirements and KPIs.

- TID: Questioned whether context awareness is required for every pilot

- ICCS: Raised the need for a mechanism to detect and report incidents, with SRME forwarding them to RAGRE.

- TID: Agreed and added that gadgets need to be developed, and the communication format must be defined.

- ICCS: Stated that TID and DIE will coordinate on this matter.

- ICCS: Asked about the use of genetic algorithms and their relation to adaptation and CDS.

- TID: Explained that adversarial attacks can be simulated offline to let CDS learn context and actions before deployment. Added that genetic algorithms could also run offline.

### Task 4.5 - Continuous Post-Deployment Defense through Incremental training technologies (UNIPI)

- UNIPI: Asked if there is a more efficient way to avoid costly assessments for every model update.

- ICCS: Pointed out the current ambiguity in the definition of context awareness.

- UNIPI: Gave an example where a base model has versions like “snow” and “night”, and update merges are selected based on the environment.

- ICCS: Asked how the definition of context awareness could be aligned at the WP level and suggested linking common reference points across tasks.

- UNICA: Proposed creating a minimal demonstrator to showcase an end-to-end pipeline of actions.

- ISI: Mentioned the KPI requiring two model per pilot and suggested possible ways to address it, such as through testing or environment setup.

- UNICA: Noted that testing requirements are influenced by the frequency of updates, especially in continual learning where updates are discrete.

- UNICA: Suggested evaluating whether separate model versions are needed, or if a single model trained across all scenarios could be sufficient.

## WP5: CoEvolution AI model lifecycle STR Security Assurance and Monitoring (DIE)

### Task 5.1 - STR AI Model Bills-of-Material Definition, Design and Management (ISI)

- General: Discussions took place on the KPIs and the different model variants that need to be developed, such as KPI3.1 & KPI3.3.

- UNICA: Asked whether different security tiers could correspond to model variants.

- UNICA: Emphasized that tests should be fixed and repeatable to ensure deterministic results and convergence in the outputs.

- ISI: Highlighted the need to clearly define inputs and outputs for all components.

- UNICA: Suggested using a common format, such as JSON, for consistency.

- ICCS: Added that trust scores should also be included in the evaluation and reporting process.

### Task 5.2 Security Runtime Monitoring (DIE)

- ICCS: Stated that trust scores should be generated by RAGRE.

- ISI: Noted that trust scores should be created concurrently with the AI MBOM generation.

- DIE: Added that RAGRE can provide the algorithm used to generate the trust score.

- ISI: Concluded that the AI MBOM must be compatible with the trust score format and structure.

### Task 5.3 - Risk Assessment, Guidelines and Recommendation Engine (SLC)

- No extra comments were made.

### Task 5.4 - Continuous Security Assurance and Trusted AIMBOM Generation Mechanism (CBRL)

- No extra comments were made.

### Task 5.5 - Evolutionary strategies for context-awareness adaptation (TID)

- No extra comments were made.

## WP6: Integration, evaluation and project outcomes (AVI)

### Task 6.2 - Simulation for evaluation and dataset creation (AVI)

- AVI: Suggested including AVL to clarify data requirements,specifically, what data is needed from this task.

## WP2: Dissemination, Exploitation, Sustainability (AEGIS)

### Task 2.1 - Outreach planning, Communication and Dissemination (AEGIS)

- No extra comments were made.

### Task 2.2 - Standardisation activities (CBRL)

No extra comments were made.

### Task 2.3 - Liaison with other EU-funded projects and initiatives (ISI)

- No extra comments were made.

# Day 2. 26 June 2025

## WP3: Specification/ Requirements and CoEvolution Architecture (ISI)

### Status reporting (Task 3.1, Task 3.2, Task 3.4) (ICCS, BEVD, DIE)

- ICCS: SIE was informed about the reluctance of the consortium to engage in a research topic, i.e. LLMs, that was not foreseen in the GA. ICCS investigated the possibility to effort that it would take to extend the work promised in the GA towards the LLMs direction suggested by SIE, but the results indicated that this direction is essentially a separate research path.

### ​​Task 3.3 - CoEvolution Reference Architecture (ISI)

- AEGIS: Noted that gadgets are not plug-and-play or universally compatible with all models. Their use must be described in the AI MBOM for deployment at inference.

- ISI: Agreed, stating that gadgets must be defined at the time of deployment.

- ISI: Asked who is responsible for defining the gadgets—the developer or the end user.

- UNICA: Explained that if a gadget does not interact with the AI model directly, it should be considered an AI model on its own and thus requires a separate AI MBOM. If a gadget is fine-tuned to work with a specific model, a new combined AI MBOM should be created, as the gadget would initially have its own MBOM.

- ISI: Confirmed that gadgets will be stored and verified.

- BEVD - ISI: Stated that CoEvolution provides resources, verifications, models, and gadgets, but it is up to the AI developer to decide what to use.

- AEGIS: Asked whether the project will recommend additional gadgets.

- ISI: Clarified that the scope is limited to the AI model being built. For models without attached gadgets, the recommendation system may suggest a list of applicable gadgets.

- UNICA: Asked whether gadgets or libraries could be made available alongside development tools for AI developers.

- ISI: Clarified that CoEvolution provides final solutions and gadgets to be used after model development. The initial development of the AI model is outside the core scope of CoEvolution.

- BEVD: Suggested creating a slide outlining responsibilities—what is developed by the AI developer versus what is provided by CoEvolution within this task.

- General: Discussed the possibility of defining different user journeys for the Federated Learning scenario.

- ISI: Asked where Federated Learning fits within these activities.

- BEVD: Responded that FL is involved during the model development phase.

- AVI: Noted that gadgets can be used to robustify the model.

- AVI: Asked whether tools used for robustification should be reported.

- AEGIS: Suggested that FL-oriented gadgets could be offered by the platform as an additional solution layer, depending on applicability.

- ISI: Clarified that since CoEvolution does not develop the FL process itself, it does not have direct access to it.

- UNICA: Observed that STR appears to function more like a library than a standalone tool or service. Developing defenses and gadgets resembles implementing libraries.

- TID: Suggested holding a dedicated discussion on context awareness.

- AEGIS: Raised the need to clarify responsibilities for each component of the knowledge base pool, as AEGIS is currently listed for all.

- ISI: Clarified that AEGIS provides the overall infrastructure, while other partners will contribute to specific components.

### D3.1 Project scope definition (M12) (ICCS)

- No extra comments were made.

### D3.2 Technical specifications (M12) (ISI)

- CBRL - ISI: Discussed the validation mechanism of the AI MBOM and whether it should be a standalone component outside the SRME.

- ISI: Clarified that each model has a unique UUID, but each instance of the model will have its own unique identifier.

- AEGIS: Asked about the storage requirements for the knowledge base and overall system.

- ISI: Noted that potential storage concerns mainly relate to stored models and data.

- ISI - AVI: Held a discussion about what data will be stored.

- AVI: Asked whether the project has the ability to store such data.

- ISI: Referred to a figure in the GA that includes storage but expressed uncertainty about whether it can be omitted.

- ICCS: Pointed out that the task descriptions do not explicitly reference storage pools, this is only mentioned under the "Excellence" - Section 1.

## Follow-up items

- General: Next meeting is suggested for the end of November or beginning of December. A Doodle poll will be set up to finalize the date.

- TID: Suggested they could host the next meeting.

- General: Munich (SIE) was mentioned as another possible location – To explore the availability of SIE to host the meeting.

- Any other business: To circulate the action items as a separate document and need to set deadlines for each item.