# CoEvolution: Quarterly Work Summary Report (Q1)

# AEGIS

Period: M01-M03

Date of submission: 14/02/2025

Contributor(s): Nikolaos Gkatzios, Jihane Najar

## WP1 Project Management

AEGIS leads Task 1.4 and Task 1.5. During this quarter, AEGIS participated in all the meetings related to this work package and created the necessary mailing lists. Internal meetings were held to identify the colleagues with the appropriate expertise who can support the work of the allocated work packages and tasks. AEGIS has also participated in the KoM in Athens, contributing to the discussion for the development of the project’s action plan. Additionally, AEGIS reviewed the project’s first deliverable, D1.1 Project Manual.

## WP2 Dissemination, Exploitation, Sustainability

AEGIS leads Task 2.1. During this quarter the project’s website was designed and launched. Various social media accounts were set up (LinkedIn, X, Facebook) in order to enhance communication and outreach efforts. Regular updates were shared across the social media accounts, aligning with the project’s activities.

## WP3 Specification/ Requirements and CoEvolution Architecture

During this quarter, AEGIS contributed to the initial discussions regarding the architecture which took place during the KoM.

## WP4 AI model STR Αssessment., Εnhancement and Context Awareness technology enablers

0 PMs/no participation in the task

## WP5 CoEvolution AI model lifecycle STR Security Assurance and Monitoring

- Starts at M08

## WP6 Integration, evaluation and project outcomes

- Starts at M06