## Slide 1: T3.2
BEVD
WP3 meeting – online 13/12/2024

## Slide 2: T3.2 description  steps
Task 3.2 - Use-Case Specifications and Requirements; [Leader: AVL; Participants: SIE, AEGIS, SLC, AVI; M01- M12]:
This task is concerned with the collection of technological and industrial requirements and overall specifications for the proposed use cases. The requirements are to go beyond the specific sections of the AI supply chain and consider a holistic integration of the CoEvolution framework within the AI supply chain and automotive sector aimed at mitigating adversarial attacks, data poisoning and countering membership inference and evasion attacks to safeguard data privacy and model integrity, while also developing specific paradigms for context awareness. Special focus is dedicated to defining requirements and specifications for the interoperability, security, and data integrity of networked AI systems. Furthermore, AVL will introduce the process and tools for the continuous monitoring and updating of the use cases, maintaining the information in a “living” document until the final evaluation takes place.
ALL (expected) STEPS:
Requirement collection
  Include holistic integration
  Mitigate attacks
  Develop context awareness
  Focus: interoperability, security, and data integrity of networked AI systems
Specify Use Cases
Continuously monitor and update UCs

## Slide 3: Steps - overview
Link to T3.1 BUT focus on UC associated threats
Collect concrete UC specification asap (keep an eye on possible creation of threat models for the UCs)
Update UC spec at M12 (for delivery)
Connect spec/req to the AI act requirements (active now – should be done in T3.1 as well)
ADD-ON - rudimentary (primitive version) of evaluation “requirements”

## Slide 4: Issues / Challenges
ISSUE:
T6.3 mentions that methodology and UC scenarios will be prepared in T6.3, but clearly, the main objective of that task is to run the evaluation scenarios and do the evaluation
ACTION(s):
Rudimentary (primitive version) of evaluation “requirements” (hints of methodology) should be prepared in T3.2
The timing of T6.3 will be adapted (the current amendment) to accommodate for refinement of that evaluation methodology for T6.3

## Slide 5: Pilot1 - INDUSTRIAL/manufacturing
UC 1.1: AI-based localisation in industrial environment
Have UWB anchors to localise assts in an industrial plant
The tag sends certain signals, which are received by the anchors (expect difficulties when the tag is not in direct line of sight with the anchor)
Filter out signals and detect peaks
The signal is in the edge device and then AI is used to go through signals and improve the signal accuracy
UC 1.2: AI-based edge/network management
Aim: allocate the apps (downloaded from the industrial edge market-place) e.g., anomaly detection app, machine monitoring app, comms protocols etc.
AI's role: use statistics from running infrastructure to optimise the usage of apps.
Also add failure prediction if expecting an issue on the device if the installed apps remain the same.
Tech challenge: Assume the UCs have a starting AI model - continue training and see how the AI performs then

## Slide 6: Pilot 1 - state
Models are the current models used to deduce the location of the tags.
Ideal situation: Siemens provides data and current models to other partners. Other partners do number crunching and improve the existing models. The models are then returned to Siemens.
The issue: it is not clear how the new models will be tested? The SCOPE of the project is NOT to improve the localisation, BUT to make more cyber-resilient models. Hence, need to define how to test those.

## Slide 7: Pilot2 - AUTOMOTIVE
UC 2.1: PERCEPTION (AVI)
TBD how to split away from AVL
UC 2.2: CONTROL/teleoperation (AVL)
UC2.2a: Vehicle ADAS/AD Functionality Extension, Change or Update
  TARGET: regularly update the AI/ML models
UC2.2b: AI/ML Models distribution over a network
  TARGET: Operator needs to adapt cloud instance for roll out
UC2.2c: Customer AI/ML model selection
  TARGET: tracked installation of customer installed models (transparent history)
Integration challenge: Link two UCs towards the end to demonstrate robustness

## Slide 8: Timeline
Organise UC workshops in the first 2-3 months
  Find out what the needs of Siemens and AVL (and AVI) are
  What are the market needs
  Bridge between all the sides
From that, you bring out the UC spec