## Slide 1: T3.2
BEVD
WP3 meeting – online 20/12/2024

## Slide 2: Issues / Challenges
ISSUE:
The algorithms and tools from other partners – some of the providers have no PMs in T3.2
Pilot/UC specification and requirements needed to define other (component) requirements
ACTION(s):
Regular alignment with T3.1 and T3.3 needed:
  perform this alignment within WP3meetings
  If needed, also specific meetings
Check timeline in the later slide – (levels: organisation  task  all parties concerned)

## Slide 3: Steps - overview
Link to T3.1 BUT focus on UC associated threats
Collect concrete UC specification asap (keep an eye on possible creation of threat models for the UCs)
Update UC spec at M12 (for delivery)
Connect spec/req to the AI act requirements (active now – should be done in T3.1 as well)
ADD-ON - rudimentary (primitive version) of evaluation “requirements”

## Slide 4: Pilot1 - INDUSTRIAL/manufacturing
UC 1.1: AI-based localisation in industrial environment
Have UWB anchors to localise assts in an industrial plant
The tag sends certain signals, which are received by the anchors (expect difficulties when the tag is not in direct line of sight with the anchor)
Filter out signals and detect peaks
The signal is in the edge device and then AI is used to go through signals and improve the signal accuracy
UC 1.2: AI-based edge/network management
Aim: allocate the apps (downloaded from the industrial edge market-place) e.g., anomaly detection app, machine monitoring app, comms protocols etc.
AI's role: use statistics from running infrastructure to optimise the usage of apps.
Also add failure prediction if expecting an issue on the device if the installed apps remain the same.
Tech challenge: Assume the UCs have a starting AI model - continue training and see how the AI performs then

## Slide 5: Pilot2 - AUTOMOTIVE
UC 2.1: PERCEPTION (AVI)
UC2.1a - Provide a full simulation platform for development, validation and testing of adversarial attacks (LiDAR, GPS) and defence mechanisms in Collaborative Perception, enabling also fleets of collaborating autonomous vehicles via V2X links
UC2.1b - Explore defence mechanisms to increase adversarial robustness of LiDAR Based SLAM and Multi-object Tracking (e.g., model-based Deep unrolling)
UC2.1c - Implement robust optimisation processing for robust localisation via fusion of multi modal, multi agent data
UC2.1d - Examine the impact of enhanced privacy-preserving FL frameworks in the aforementioned collaborative perception applications
UC 2.2: CONTROL/teleoperation (AVL)
UC2.2a: Vehicle ADAS/AD Functionality Extension, Change or Update
  TARGET: regularly update the AI/ML models
UC2.2b: AI/ML Models distribution over a network
  TARGET: Operator needs to adapt cloud instance for roll out
UC2.2c: Customer AI/ML model selection
  TARGET: tracked installation of customer installed models (transparent history)
Integration challenge: Link two UCs towards the end to demonstrate robustness

## Slide 6: Timeline (update)
High-level UC ideas – already available (per UC lead partner)
Formulation of the UCs – what do you consider the threats to your UCs. What models and data are being used. (mid January)
Define specific UC spec/requirements (SIE, AVI, AVL – end of January 2025). Also, include rudimentary evaluation description.
Combined UC spec/requirements incorporating market needs (all Task partners – latest by the first week of February)
From that, provide Pilot/UC spec to component providers (latest mid Feb) - align with T3.1 and T3.3
Refine with Component providers (latest end-February)
Discuss/approve in a plenary Workshop (start April – Cagliari)

## Slide 8: A rough (live) sketch – to be refined
Architecture T3.3
Tech: what can be provided – other tasks
Treats (generic): T3.1+ tech spec (extract) for your solution
SUM
Pilots/UCs T3.2
Data/test T3.4
Refine
Demo… T6.3?